## Slide 1: RETENCION– TELCO Customer Churn Management
Copyright © 2015 HARMAN. All rights reserved. CONFIDENTIAL AND PROPRIETARY
HARMAN CONNECTED SERVICES
ENABLING A WORLD OF CONNECTED EXPERIENCES

## Slide 2: Objective
Objective: Build end to end analytical solution framework to help Telco's for customer retention
Input Data:
Our solution will have ability to consume data from multiple sources with predefined list of attributes as input from following
      Customer Billing information
      Customer complaints
      CDR data
      Signal strength data
      Customer demography data
Output: It will estimate PTC (Propensity to Churn prediction) for each customer

## Slide 3: Solution Features
Option for guided pre-processing and model selection
Web Services API to help access from any device
Reports on:
  Customer risk profiling over time
  Customer segments who are in high risk of churn by geography, demography product subscription etc.
  Factors affecting churn by each customer segment

## Slide 4: RETENCION - Solution Architecture
Network data

## Slide 5: RETENCION - Project Plan
Week |  | 1 | 2 | 3 | 4
Milestone I | Infrastructure Set up |  |  |  | 
 | Development Environment set up |  |  |  | 
 | Hadoop Set up (Spark, Python, Hive, pySpark, Rest API) |  |  |  | 
Milestone II | Product Development |  |  |  | 
Task 1 | Data Creation & Understanding |  |  |  | 
 | Data Sourcing realted to chrun |  |  |  | 
 | Code Development for loading raw data into HDFS |  |  |  | 
 | correlation between dependent and independent variable |  |  |  | 
 | Missing & outlier value |  |  |  | 
 | Exploratory Data Analysis |  |  |  | 
 | Testing and fixing the code |  |  |  | 
Task 2 | Data Preparation |  |  |  | 
 | Transformation |  |  |  | 
 | Missing & outlier treatment |  |  |  | 
 | Binning |  |  |  | 
 | Feature Engineering |  |  |  | 
 | Testing and fixing the code |  |  |  | 
Task 3 | Model Building |  |  |  | 
 | Code Development for selecting required classification Algorithm. |  |  |  | 
 | Model Deployment using Rest API |  |  |  | 
 | Backgroud processing and storing the output |  |  |  | 
 | Testing and fixing the code |  |  |  | 
Task 4 | Data Visualization |  |  |  | 
 | Propensity Segmentation for likelyhood to churn |  |  |  | 
 | Customer Profiling with each risk zone of attrition |  |  |  | 
 | Change in propensity over time (Based on data availability) |  |  |  | 

## Slide 6
Appendix

## Slide 7: Infrastructure Requirement
AWS Server
32GB RAM
40GB Disk Space
Single Node Cloudera VM
Python 2.7/3 with necessary Hadoop ecosystems

## Slide 8: Data Dimension